## Slide 1: Steering meeting: 3
2018-11-26

## Slide 2: Outline
Project status
Last week's accomplishments
  What we planned to do...
  What we actually did...
Time report
This week's plan
Identified issues
Questions

## Slide 3: Project status
Feels like we are on time.
Feels like we know what parts of the project that will require the most effort and time.

## Slide 4: Last week's accomplishments
What we planned to do
  Finish the project plan
  Familiarize ourselves with their existing codebase
  Look into FrameWorks and technologies
  Start discussing implementation

## Slide 5: What we actually did...
Project plan
- Finished the project plan document, almost.

## Slide 6: What we actually did...
Diagrams
Expanded on the use case diagram.

## Slide 7: What we actually did...
User requirements
Identified and assigned importance
values to the elicited user requirements.

## Slide 8: What we actually did...
Roles and responsibilities
Assigned more specific roles and responsibilities now that we have more information about the project from the client.
Zaid – Backend, Documentation creator.
Filip – Frontend, PowerPoint creator.
Matko – Backend.
Osamah – Backend, Documentation creator.
Christoffer – Frontend, GitHub, time report.
Mohammed – Backend, validation and verification.
Sai - Frontend, taking notes in meetings.
Erika - Project manager, client contact, frontend.

## Slide 9: What we actually did...
Frameworks and technologies
Looked into existing tools that could help us with the development.
React Calendar
Interact.js

## Slide 10: What we actually did...
Time Report document
Created a shared spreadsheet for everyone to fill in their time spent on the project, as well as adding comments of what they did during that time.

## Slide 11: This week's plan
Finish the redo of the report
Prepare for presentation on Wednesday
Decide framework(s) for use
Start on implementation - BackEnd: try to send data, wamp - FrontEnd: decide framework, start code
Start writing design requirements document

## Slide 12: Identified issues
8 people – suggestion needed to work in large groups with project which is hard to divide.

## Slide 13
Name | Hours | TOTAL | What has been done
Filip | 3 | 6 | Explored client-provided files, looked for useful tools, prepared slides.
Matko | 8 | 10 | Getting to know with Git, recap in PHP and MySQL, making client files work, reviewing on project plan requirements, taking notes from meetings.
Osamah & Zaid | 7ea | 7ea | Modify the presentation PowerPoint, Launch the code and repository we get from client, Gather information about how to connect servers, how to implement with php.
Christoffer | 12 | 16 | Reading GitPro, created an example repo, experimented a lot with it. Looked in to different frameworks/tools for the front-end and tried them out if they were useful. Added requirements and reviewed the project plan.
Mohammed | 4 | 4 | Reviewed the current project we have from the client. Created use case diagram.
Sai | 2.5 | 5 | Reading about frameworks etc
Erika | 10 | 14 | Project plan writing, reading about GIT and understand, reading about frameworks and tools, administrative stuff as well (trello, email etc).
GROUP | 8 | 12.5 | Meetings, project plan writing, etc...

## Slide 14: Questions
Gender neutral pronoun singular they
Can all talk 3 minutes on the presentation?
Use case issues about "adding new ones" ?
Upload time report on GIT?