## Slide 1: Steering meeting: 4
2018-12-03

## Slide 2: Outline
Project status
Last week's accomplishments
  What we planned to do...
  What we actually did...
Time report
This week's plan
Identified issues
Questions

## Slide 3: Project status
Project plan redo not finished
Design document template not done

## Slide 4: Last week's accomplishments
What we planned to do
  Finish the redo of the report
  Prepare for presentation on 12th December
  Decide framework(s) for use
  Start on implementation - BackEnd: try to send data, wamp - FrontEnd: decide framework, start code
  Start writing design requirements document

## Slide 5: What we actually did...
Project plan
Almost finished, some final touches to do..

## Slide 6: What we actually did...
Presentation
- The presentation is done and we feel like it went well.

## Slide 7: What we actually did...
Frameworks
- Decided to use React.
- Why? Because it enables us to develop independent components so we can work in parallel. It also provide two-way data-binding and updates the UI automatically then a components state changes.

## Slide 8: What we actually did...
Implementation
- Backend:
Retrieve data from database.
Show results in php files for all tabs.
Symbol instead of letters fixed
Numbers without comma fixed
Created a web page - has insert, delete and update operations
- Frontend:
Experimented with different Frameworks.
Decided Framework to use.
Assigned upcoming tasks for each member.

## Slide 9: What we actually did...
Design requirement document
- Create the document file and all information which is needed has been put there
- Start with writing today
- The document should be done before 6th December 2018

## Slide 10: This week's plan
Finish Design Document draft
Finish redo of project plan
Frontend: Implement components:
- Erika: Navbar
- Filip: Tables
- Sai: Search
- Christoffer: Timeline
- Christoffer: Merge the parts and upload it to master
Backend: Provide required PHP for the frontend group.

## Slide 11: Identified issues
Communication

## Slide 12
Name | Hours | TOTAL | What has been done
Filip | 5.5 | 11.5 | Prepared & practiced presentation. Frameworks. Frontend meeting. Steering meeting slides.
Matko | 9 | 19 | Made necessary changes to project plan, prepared & practiced project and steering presentation. Database. Learning working with React.
Osamah | 9 | 20 | Learn about php, SQL, upload the database, Start fetching data and show all tabs in php. Fix the bugs.
Zaid | 7 | 17 | Fetching data, fixed bugs such as symbols instead of letters.
Christoffer | 14 | 30 | Prepared & practiced presentation, wrote the configuration management part in the project plan, thought how we would work with GIT, investigated different frameworks (timeline-plus, interact-JS, jQuerry-UI and mainley React).
Mohammed | 14 | 18 | Worked on back-end part (PHP, SQL). Converted the sqlserver DB to MySQL DB
Sai | 14 | 20 | Modified a part of project plan document, Learning about React and Jquery , and trying out to figure out the frameworks and playing around with them.
Erika | 14 | 28 | Managing Trello, presentation preparation, edit the trello-part in project plan and investigated a lot of time in learning how to work with ReactJS.
GROUP | 6 | 18 | Meetings, project plan writing, etc...

## Slide 13: Questions
Have you talked to Daniel and messed up our project yet? :)